DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN: Wade Geistweidt					REPORT DATE:

WEATHER:  Cloudy AM Clearing in the PM with Light North Wind	REPOR	T NO.:

TIME ARRIVED:  8:15 AM						TEST DATE:  1-18-11

TIME DEPARTED:  5:30 PM

PROGRESS REPORT:

Wade Geistweidt with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Roads crews are foreman by George, Arturo Gonzalez and Derek Dodson.  These crews consist of 15 people, 7 pieces of equipment, and numerous hand and power tools.  Austin’s crew continued to work on PMD, over hangs, and continued installing the carrier pipes at the Ponte Bridge. Austin second continued to set reinforcing steel and wall forms for abutment # 4 of the Bella Lane Bridge.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT