DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN: Wade Geistweidt					REPORT DATE:

WEATHER: Clear & cool with light wind					REPOR	T NO.:

TIME ARRIVED:  8:15 AM						TEST DATE:  1-26-11

TIME DEPARTED:  5:30 PM

PROGRESS REPORT:

Wade Geistweidt with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Roads crews are foreman by George, Arturo Gonzalez and Derek Dodson.  These crews consist of 15 people, 7 pieces of equipment, and numerous hand and power tools.  Austin’s first crew continued to work on PMD, over hangs for the Ponte Bridge. Austin’s second began working on the arch imbeds for Abutment # 1 on the Bella Lane Bridge.  This included casting a mud slab around the 48” drilled shafts A and F.  Austin also fabricated a metal support structure to place it on top of each of the listed above drilled shafts.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT