DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN: Wade Geistweidt							REPORT DATE:

WEATHER:  Cool becoming Cloudy with moderate N wind		REPOR	T NO.:

TIME ARRIVED:  8:00 AM						TEST DATE:  1-3-11

TIME DEPARTED:  5:15 PM

PROGRESS REPORT:

Wade Geistweidt with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Roads crews are foreman by George, Arturo Gonzalez and Derek Dodson.  These crews consist of 15 people, 7 pieces of equipment , and numerous hand and power tools.  Austin crew continued working on the Bella Lane Bridge today.  This crew wrecked the forms from the bent 2 columns and the forms from the bent 3 column cap.  Austin also worked on final grading around Abutment # 2 of the Ponte Bridge.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT