DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN: Wade Geistweidt					REPORT DATE:

WEATHER:  Cool & Clear with Light S Wind				REPOR	T NO.:

TIME ARRIVED:  8:00 AM						TEST DATE:  1-5-11

TIME DEPARTED:  5:00 PM

PROGRESS REPORT:

Wade Geistweidt with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Roads crews are foreman by George, Arturo Gonzalez and Derek Dodson.  These crews consist of 15 people, 7 pieces of equipment, and numerous hand and power tools.  Austin crew continued working on the Bella Lane & Ponte Ave Bridges today.  The first crew set the bridge deck panels for the Ponte Ave Bridge and continued panel and beam work.  This crew also continued to remove the temporary dirt crossing between Abutments 1 & 2.  The second crew continued working on the column cap for bent # 2 of the Bella Lane Bridge. This work included building the false support structure between the columns.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT