DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN: Wade Geistweidt			    				 REPORT DATE:

WEATHER:  	Clear and cool.							REPOR	T NO.:

TIME ARRIVED:  8:15 AM							TEST DATE:  10-14-10

TIME DEPARTED:  1:00 PM

PROGRESS REPORT:

Wade Geistweidt with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Road began repair work on abutment 2 support wall.  They also began setting the arch anchors on the North wing wall of abutment 1.  Kleinfelder also attended Weekly Progress Meeting for Phase 1D and discussed mitigation permit, SWPPP, schedules, and inspections.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT