DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN: Wade Geistweidt			    				 REPORT DATE:

WEATHER:  	Partly Cloudy and cool.							REPOR	T NO.:

TIME ARRIVED:  8:15 AM							TEST DATE:  10-18-10

TIME DEPARTED:  5:00 PM

PROGRESS REPORT:

Wade Geistweidt with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Road continued repair work on abutment 2 support wall.  They also continued setting the arch anchors on the South wing wall of abutment 1.  .

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT