DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN: Wade Geistweidt			    			             REPORT DATE:

WEATHER:  	Partly Cloudy and cool.					             REPOR	T NO.:

TIME ARRIVED:  8:15 AM							TEST DATE:  10-21-10

TIME DEPARTED:  5:00 PM

PROGRESS REPORT:

Wade Geistweidt with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Road crew is foreman by Arturo Gonzalez and Derek Dodson.  This crew consists of 15 people, 4 pieces of heavy equipment and numerous hand and power tools.  Austin Bridge and Road continued setting the arch anchors on the South wing wall of abutment 1. They also continued to set reinforcing steel and steel wall forms for the North Wing wall of Abutment # 1.  Jonathan McCulley from Halff and Associates was onsite performing inspections as the reinforcing steel and forms were set.  Kleinfelder also attended the weekly progress meeting where the following items were discussed SWPPP, RFI’s, Submittals, Schedule, Change orders, Safety and Inspections.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT