DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN: Wade Geistweidt					REPORT DATE:

WEATHER: Clear with light variable breeze 				REPOR	T NO.:

TIME ARRIVED: 8:15 AM 						TEST DATE:  10-26-10

TIME DEPARTED:  5:30 PM

PROGRESS REPORT:

Wade Geistweidt with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Road crew is foreman by Derek Dodson and Arturo Gonzalez.  This crew consists of 15 people, 4 pieces of equipment, and numerous hand and power tools.   Austin’s crew continued setting the wall forms for the South wing wall on Abutment # 1 of the Ponte Bridge.  This work continued through out the day to get ready for the next concrete placement on Thursday.  Austin Bridge and Road also had Gauntt Electric crew installing electrical conduits in the bridge abutment wing wall.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT