DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN: Wade Geistweidt							REPORT DATE:

WEATHER: Clear with moderate South wind						REPOR	T NO.:

TIME ARRIVED: 7:30 AM 								TEST DATE:  12-20-10

TIME DEPARTED: 5:30 PM

PROGRESS REPORT:

Wade Geistweidt and Carey Tipps with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Road crew is foreman by Derek Dodson and Arturo Gonzalez.  This crew consists of 15 people, 6 pieces of equipment, and numerous hand and power tools.  Austin’s crew began backfill operations of Abutment # 2 on the Ponte Bridge.  Austin also had a crew working on the Bella Lane Bridge.  This crew placed 23 cubic yards for the column bent cap on bent # 3 today.  Kleinfelder performed 12 nuclear field densities and cast one set 5 4X8 cylinders today.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT