DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN: Wade Geistweidt					REPORT DATE:

WEATHER: Clear with light wind					REPOR	T NO.:

TIME ARRIVED:  8:10 AM						TEST DATE:  2-24-11

TIME DEPARTED:  5:00 PM

PROGRESS REPORT:

Wade Geistweidt and James Long with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Roads crews are foreman by George, Arturo Gonzales, and Derek Dodson.  These crews consist of 15 people, 7 pieces of equipment, and numerous hand and power tools.  Austin’s first crew installed a leading edge safety rail on the deck of the Ponte Bridge.  This was done so the over hang forms and hand rails could be removed.   Austin’s second crew placed 10 cubic yards of concrete for the back wall of abutment # 1 on the Bella Lane Bridge.  Austin Bridge and Roads welding crew worked thru the morning to get both arches tacked together.  The welding crew left at 2:30 PM to attend a family funeral.  Austin plans to have a survey crew onsite on Friday February 25 to check the arch locations.  Kleinfelder attended the weekly progress meeting today.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT