DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN: Wade Geistweidt					REPORT DATE:

WEATHER: Clear with light wind					REPOR	T NO.:

TIME ARRIVED:  8:10 AM						TEST DATE:  2-25-11

TIME DEPARTED:  5:45 PM

PROGRESS REPORT:

Wade Geistweidt and James Long with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Roads crews are foreman by George, Arturo Gonzales, and Derek Dodson.  These crews consist of 15 people, 7 pieces of equipment, and numerous hand and power tools.  Austin’s first crew finished form and reinforcing steel work on the top portion of the wing walls on abutment # 2 of the Ponte Bridge.  This crew placed 17 cubic yards of concrete to complete these two wing walls.   Austin’s second crew continued to excavate the footers for the rip rap section on abutment # 1 on the Bella Lane bridge.  Kleinfelder cast one set of 5 4X8 cylinders for the concrete placement today.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT