DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN: Wade Geistweidt					REPORT DATE:

WEATHER: Cloudy with strong South wind				REPOR	T NO.:

TIME ARRIVED:  8:10 AM						TEST DATE:  3-10-11

TIME DEPARTED:  5:00 PM

PROGRESS REPORT:

Wade Geistweidt with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Roads crews are foreman by Arturo Gonzales, George, and Derek Dodson.  These crews consist of 15 people, 7 pieces of equipment, and numerous hand and power tools.  Austin’s first crew continued working on Abutments # 1& 2 of the pedestrian bridge.  This work included wrecking the forms for the abutment and resetting them for the back wall of the abutment.   Austin’s second crew continued to set forms, overhangs, and carrier pipes for the Bella Lane Bridge.  Austin’s welding subcontractor Erwin Iron Works continued working on the steel arches for the Ponte Bridge.  This work included all three fulltime welders working on welding out of the side plates.  Kleinfelder attended the weekly progress meeting at the UDR construction trailer.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT