DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN: Wade Geistweidt					REPORT DATE:

WEATHER: Clear with strong South wind				REPOR	T NO.:

TIME ARRIVED:  8:00 AM						TEST DATE:  3-18-11

TIME DEPARTED:  5:45 PM

PROGRESS REPORT:

Wade Geistweidt with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Road crews are foreman by Arturo Gonzales, George, Juan Salazar and Derek Dodson. These crews consist of 25 people, 7 pieces of equipment, and numerous hand and power tools.  Austin’s second placed 220 cubic yards for the Bella Lane Bridge deck.  Austin’s third crew worked to install the arch rods on the Ponte Bridge arches. Austin’s welding subcontractor Erwin Iron Works continued welding the bottom wear plates on the arches of abutment #1 & 2 at the Ponte Bridge.  Kleinfelder cast 3 set of 6 4X8 cylinders for the bridge deck placement.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT