DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN: Wade Geistweidt					REPORT DATE:

WEATHER: Clear with light wind					REPOR	T NO.:

TIME ARRIVED:  8:10 AM						TEST DATE:  3-3-11

TIME DEPARTED:  5:30 PM

PROGRESS REPORT:

Wade Geistweidt with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Roads crews are foreman by Arturo Gonzales, George, and Derek Dodson.  These crews consist of 12 people, 7 pieces of equipment, and numerous hand and power tools.  Austin’s first crew began setting forms and reinforcing steel for the 401 rails on the west side of the bridge.  This crew also continued to work on abutment # 2 of the pedestrian bridge.  Austin’s second crew continued to set forms and overhangs for the Bella Lane Bridge.  Austin’s welding subcontractor Erwin Iron Works continued working on the steel arches for the Ponte Bridge.  This steel work included the fitting of the side plates at each of the field splices.  Erwin Iron Works had a third welder on the job today to help with welding the side plate’s solid.  This crew working on having all the side plates fitted and ready to weld solid at the end of today.  Kleinfelder attended the weekly progress meeting today.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT