DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN: Wade Geistweidt					REPORT DATE:

WEATHER: Clear with strong NW wind					REPOR	T NO.:

TIME ARRIVED:  8:15 AM						TEST DATE:  4-15-11

TIME DEPARTED:  5:30 PM

PROGRESS REPORT:

Wade Geistweidt with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Road crews are foreman by Arturo Gonzales, George, Juan Salazar and Derek Dodson. These crews consist of 15 people, 7 pieces of equipment, and numerous hand and power tools.  Austin first crew completed preparations of the approach slab on abutment # 2 of the Ponte Bridge.  Austin plans to place 90 cubic yards for the approach slab on Saturday April 16.  Austin’s second and third crew worked with Erwin Steel Works to get the Bella Lane arches properly seated of the bottom slide plate could be installed properly.  Austin’s crew also worked on fastening the hand rails to the bridge deck on the Bella Lane Bridge.  Erwin Steel Works had two welders onsite to fit and weld the bottom slide plates to the abutment embed.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT