DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN: Wade Geistweidt					REPORT DATE:

WEATHER: Clear							REPOR	T NO.:

TIME ARRIVED:  7:45 AM						TEST DATE:  4-16-11

TIME DEPARTED: 12:00 PM

PROGRESS REPORT:

Wade Geistweidt with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Road crews are foreman by Arturo Gonzales, and Derek Dodson. These crews consist of 15 people, 7 pieces of equipment, and numerous hand and power tools.  Austin crew placed 110 cubic yards of concrete for the approach slab at abutment # 2 of the Ponte Ave Bridge.  Austin placed concrete from the bridge deck and the future paving subgrade.  KLEINFELDER cast two sets of 4X8 cylinders with a total of 11.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT