DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN: Wade Geistweidt					REPORT DATE:

WEATHER: Cloudy with periods of Rain					REPOR	T NO.:

TIME ARRIVED:  8:15 AM						TEST DATE:  4-25-11

TIME DEPARTED:  3:00 PM

PROGRESS REPORT:

Wade Geistweidt and David Hernandez with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Road crews are foreman by Arturo Gonzales, George, and Derek Dodson. These crews consist of 10 people, 7 pieces of equipment, and numerous hand and power tools.  Austin first and second crews worked together today on the Bella Lane Bridge.  This work included finishing the reinforcing steel work on the wing wall cap for abutment # 1 of the Bella Lane Bridge.  These crews placed 3 cubic yards at 12:15 PM for the wing wall caps.  This placement was done after a heavy down pour with breif showers following.  Erwin Steel Works had one welder onsite to make cosmetic repairs to the Ponte arches.  This work ended when the heavy rain showers began between 11:30 and 12:15 today.  Austin’s painting contractor Scott Derr did not show up today so no work was attempted on the Ponte Arches.  Kleinfelder cast one set of 5 4X8 cylinders for the concrete placement today.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT