DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN: Wade Geistweidt					REPORT DATE:

WEATHER: Clear with North wind					REPOR	T NO.:

TIME ARRIVED:  8:15 AM						TEST DATE:  5-17-11

TIME DEPARTED:  6:20 PM

PROGRESS REPORT:

Wade Geistweidt with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Road crews are foreman by Arturo Gonzales, George, and Derek Dodson. These crews consist of 10 people, 7 pieces of equipment, and numerous hand and power tools.  Austin first crew continued working to level out the weld seams on the arches of the Ponte Bridge.  This crew also continues to point and patch the bottom side of abutment # 1.  Austin second crew also continued working to level out the weld seams on the arches of the Bella Lane Bridge.  This crew also continued working on punch list items for the Bella Lane Bridge today.  Austin had Scott Derr Painting onsite to apply the zinc primer coat over the weld seam for the mock up at Bella Lane.  Kleinfelder participated in a project walk thru with UDR, the Town of Addison, Halff and Associates and Austin Bridge and Road.  This walk thru revealed several items that needed to be finished on the Bella Lane Bridge and several more items on the Ponte Ave Bridge.  UDR compiled the punch list and uploaded the list into projectmates.  Austin will begin working on this list for the remainder of the project.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT