DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN: Wade Geistweidt					REPORT DATE:

WEATHER: Mostly Cloudy with variable wind and chance for rain	REPOR	T NO.:

TIME ARRIVED:  8:15 AM						TEST DATE:  5-24-11

TIME DEPARTED:  5:00 PM

PROGRESS REPORT:

Wade Geistweidt with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Road crews are foreman by George, and Derek Dodson. These crews consist of 5 people, 5 pieces of equipment, and numerous hand and power tools.  Austin’s crew was tasked with grinding the remaining welding beads from the field connections on the arches at the Ponte and Bella Bridges.  Austin was also expecting a delivery of the Carboguard 501 material filler.  This product arrived onsite around 10:30AM today.  Kleinfelder spoke with Derek Dodson of Austin Bridge and Road about applying this product.  Derek is in need of a competent person to apply the material.  Derek also plans to apply this material according to the manufacturer’s recommendations on the product data sheet.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT