DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN: Wade Geistweidt					REPORT DATE:

WEATHER: Cloudy with strong South wind and HOT			REPOR	T NO.:

TIME ARRIVED:  8:15 AM						TEST DATE:  6-14-11

TIME DEPARTED:  5:45 PM

PROGRESS REPORT:

Wade Geistweidt and David Hernandez with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Road crews are foreman by George, and Andrew Harper. These crews consist of 4 people, 2 pieces of equipment, and numerous hand and power tools.  Austin crew began chipping the concrete out of the sawn areas of the Bella Lane approach slab.  Austin was able to prepare these areas for concrete at 9 AM tomorrow morning.   The painting crew from Scott Derr Painting arrived onsite to continue sanding the right arch of the Ponte Bridge at 8:00 AM.  This crew worked through out the day to sand the ruff paint to a smooth surface. There was no painting performed today on either of the bridges.  David Hernandez was onsite to perform painting observations today, however due to strong winds today this was canceled by 11 AM and David left the project.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT