DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN: Wade Geistweidt					REPORT DATE:

WEATHER: Cloudy with strong South wind and HOT			REPOR	T NO.:

TIME ARRIVED:  8:15 AM						TEST DATE:  6-3-11

TIME DEPARTED:  5:00 PM

PROGRESS REPORT:

Wade Geistweidt with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Road crews are foreman by George, and Derek Dodson. These crews consist of 5 people, 3 pieces of equipment, and numerous hand and power tools.  Austin’s crew was tasked with sanding the Carboguard 501 filler product on the weld seams for both the Ponte Ave Bridge arches.  This was done to level out the remaining low areas around the weld seams.  Derek Dodson with Austin Bridge and Road notified Kleinfelder that the painters would not be in today.  Derek said they planned to be onsite on Monday June 6.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT