DAILY REPORT SUMMARY

TO:	Town of Addison			PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive					Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN: Wade Geistweidt					REPORT DATE:

WEATHER: Clear with moderate South wind and HOT                REPORT NO.:

TIME ARRIVED:  8:00 AM					TEST DATE:  7-14-11

TIME DEPARTED:  11:30 PM

PROGRESS REPORT:

Wade Geistweidt and David Hernandez with Kleinfelder met onsite to discuss some questionable areas in the clear coat application.  Mr. Hernandez had taken several pictures while onsite and believes these areas are micro bubbles in the clear coat.  Mr. Geistweidt had taken some pictures this morning and sent them to Robert Boswell at Kleinfelder Austin office.  Mr. Boswell also thinks that these are micro bubbles caused by moisture, humidity, or the clear coat curing to fast in the heat wave the North Texas area is experiencing currently.  These pictures were sent to Andrew Harper, and Todd Henson of Austin Bridge and Road, Eric Christiansen, and Amanda Lara of Halff and Associates, Clay Barnett with the Town of Addison, and Eric Little and Nick Jacob of UDR.  These issues will be addressed in the next few days with all parties involved.

COPIES TO:	Clay Barnett						KLEINFELDER

DRAFT