DAILY REPORT SUMMARY

TO:	Town of Addison			PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive					Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN: Wade Geistweidt					REPORT DATE:

WEATHER: Clear with moderate South wind and HOT                REPORT NO.:

TIME ARRIVED:  8:00 AM					TEST DATE:  7-14-11

TIME DEPARTED:  11:30 PM

PROGRESS REPORT:

Wade Geistweidt and David Hernandez with Kleinfelder met onsite to discuss the questionable areas in the clear coat application.  The meeting was between Loren Goethals of Carboline, Don Gandy of Scott Derr Painting, Andrew Harper of Austin Bridge and Road, Clay Barnett of the Town of Addison, and the representative from Kleinfelder.  While onsite Loren Goethals and Don Gandy were shown the troubled areas in the clear coat application.  Ms. Goethals stated that she had never seen this problem before and did not have much experience with clear coat products.  Ms. Goethals said she wanted to call their technical support team and speak with them about the micro bubbling issues.  Ms Goethals also stated that she wanted to have another inspector / representative from Carboline come look at the arches sometime next week.  Kleinfelder was also catching flack from Don Gandy of Scott Derr Painting about how he warned not to use a fugitive dye in the clear coat product.  Kleinfelder responded that it was not the fugitive dye that was causing the issues.  Kleinfelder representatives inform Robert Boswell in Kleinfelder Austin Office about the meeting developments.

COPIES TO:	Clay Barnett						KLEINFELDER

DRAFT