DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN:	Wade Geistweidt  				REPORT DATE:

WEATHER:  Clear & Hot with light variable			REPORT NO.:

TIME ARRIVED:  7:30 AM 					TEST DATE:  8-14-10

TIME DEPARTED:  2:35 PM

PROGRESS REPORT:

Wade Geistweidt of KLEINFELDER continued observation of the Vitruvian Park Phase 1D project for The Town of Addison.  Austin Bridge and Road had W W Drilling onsite again today to continue drilling piers for abutment # 1 for the Ponte Bridge. Austin Bridge and Road foreman is Derek Dodson. Austin’s crew consisted of 1 person and 3 piece of equipment.  W W Drillings crew is foreman by Chuck Simmons.  This crew consists of 3 people and 1 piece of equipment.  WW Drilling was able to complete 2 drilled shafts today.  There were two shafts completed on abutment # 1 today.  This brings the total complete to 9 of 32.  Kleinfelder recorded the data from each of the completed shafts and cast one set of 4X8 cylinders today.  KLEINFELDER picked up the 4X8 cylinders made on 8-13-10 and return tem to the McKinney office for storage and testing.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT