DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN:	Wade Geistweidt					REPORT DATE:

WEATHER:  	Partly Cloudy with light Variable winds			REPOR	T NO.:

TIME ARRIVED:  8:15 AM						TEST DATE:  9-20-10

TIME DEPARTED:  5:30 PM

PROGRESS REPORT:

Wade Geistweidt with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Road crews are foreman by Derek Dodson and Arturo Gonzalez.  These crews consist of 15 people, 3 pieces of equipment and numerous power tools.  The first crew continued to reset the wall forms for the North support wall on Abutment # 1.  This crew was able to complete this work by the end of the day so concrete could be scheduled for Tuesday morning at 10 AM.  The second crew continued to reset the wall forms on Bent # 2 of the Bella Lane Bridge.  This crew was only able to get this wall form reset today.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT