DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN:	Wade Geistweidt					REPORT DATE:

WEATHER:  	Partly Cloudy with light Variable winds			REPOR	T NO.:

TIME ARRIVED:  8:15 AM						TEST DATE:  9-21-10

TIME DEPARTED:  5:30 PM

PROGRESS REPORT:

Wade Geistweidt with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Road crews are foreman by Derek Dodson and Arturo Gonzalez.  These crews consist of 15 people, 3 pieces of equipment and numerous power tools.  The first crew finished setting the wall forms and reinforcing steel for the North support wall on Abutment # 1.  This crew then placed 30 yards of concrete to complete this wall. After the concrete placement this crew continued working on the footers for Abutment # 2.The second crew was also able to finish setting the wall forms and reinforcing steel on Bent # 2 of the Bella Lane Bridge.  This crew plans place this wall on Wednesday September 22.  Halff and Associates completed the reinforcing steel inspections for Abutment # 1 on the Ponte Ave Bridge.  Kleinfelder cast one set of 5 4X8 cylinders for this concrete placement today.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT