DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN:	Wade Geistweidt						 REPORT DATE:

WEATHER:  	Partly Cloudy with strong South wind and chance for rain		REPOR	T NO.:

TIME ARRIVED:  8:15 AM							TEST DATE:  9-24-10

TIME DEPARTED:  5:15 PM

PROGRESS REPORT:

Wade Geistweidt with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Road crews are foreman by Derek Dodson, Arturo Gonzalez, and Santos.  These crews consist of 15 people, 3 pieces of equipment and numerous hand and power tools.  The first crew wrecked forms for the wall that was placed on Friday September 24.  After this was completed they began to prep and reset the wall forms on the North support wall on Abutment# 2.  The second crew continued backfill efforts on the Abutment # 1 footers.  Kleinfelder also performed nuclear field densities on the backfill as each lift was placed.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT