DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN: Wade Geistweidt			    				 REPORT DATE:

WEATHER:  	Clear with a moderate south wind				REPOR	T NO.:

TIME ARRIVED:  8:15 AM							TEST DATE:  9-28-10

TIME DEPARTED:  6:00 PM

PROGRESS REPORT:

Wade Geistweidt with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Road crews are foreman by Derek Dodson, Arturo Gonzalez, and Santos.  These crews consist of 15 people, 4 pieces of equipment and numerous hand and power tools.  The first crew continued to set forms and reinforcing steel for the remaining support wall on Abutment # 2.  This crew also began to make preparations to set forms and the remaining reinforcing steel for the wing and stem walls on Abutment # 1.   The second crew continued backfill efforts on the Abutment # 1& 2 footers.  Kleinfelder also performed nuclear field densities on the backfill as each lift was placed.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT