DAILY REPORT SUMMARY

TO:	Town of Addison						PROJECT:  Vitruvian Park - Addison, TX

16801 Westgrove Drive								Infrastructure Phase 1D

Addison, TX  75001-5190					PROJECT NO.: 99526 – 5

TECHNICIAN: Wade Geistweidt			    				 REPORT DATE:

WEATHER:  	Clear with a moderate south wind				REPOR	T NO.:

TIME ARRIVED:  8:15 AM							TEST DATE:  9-29-10

TIME DEPARTED:  5:45 PM

PROGRESS REPORT:

Wade Geistweidt with Kleinfelder continued observation of the Vitruvian Park Phase 1D project for the Town of Addison.  Austin Bridge and Road crews are foreman by Derek Dodson, Arturo Gonzalez, and Santos.  These crews consist of 15 people, 4 pieces of equipment and numerous hand and power tools.  Both of Austin crews continued to set forms and the remaining reinforcing steel for the wing and stem walls on Abutment # 1.

COPIES TO:	Clay Barnett							KLEINFELDER

DRAFT