Project Name:	Addison Athletic Club – HVAC Improvements

Project Number:	18-224

Contractor:		Infinity Contractors International LTD.

Date:			February 26, 2019

Attendees:

Contract Budget: 	$1,180,035

Contract Time:	175 Calendar Days (includes 15 days for submittal review and 10 for mobilization)

NTP Date:		November 27, 2018

Meeting Agenda

- Submittals

- RFI’s

- Change Orders

- Work Progress

  - HVLS Fans

  - Package Units

  - Chiller

  - Gym Duct Work

  - Oncor Transformer

- Contractor Issues

- Town Issues

  - Permit submittal responses

  - Contractor use of on-site bathroom facilities

- Next Meeting

  - Tuesday, March 12th, 2019 @ 9:00A

- Pay Application

  - Pay application #1 was submitted on February 25th

  - Amount of $274,418