## Slide 1: Addison Athletic Club HVAC Improvements
November 13, 2018

## Slide 2: History – Athletic Club HVAC Project
August 14, 2018 – Staff presented updated cost estimate to Council
  Estimated Base bid of $1,119,293
  Estimated Additive alternate bid of $484,025
August 2018 – September 2018 – Plans and specifications were updated
September 20, 2018 – HVAC project re-bid was placed on Bidsync
October 18, 2018 – HVAC project bid closed
  Town received a total of 4 bids
Contractor | Total Base Bid | Additive Alternate Bid | Total Base w/ Alternate
Infinity Contractors International, LTD. | $913,329 | $266,706 | $1,180,035
TDI Industries | $1,103,553 | $280,245 | $1,383,798
MIINC | $1,100,566 | $374,750 | $1,475,316
308 Construction | $2,675,000 | $475,000 | $3,150,000

## Slide 3: HVAC Base Bid and Additive Alternates
PRIORITY AIR HANDLING UNITS
AHU 5 – Conference Room
AHU 8 – Women’s Locker Room
AHU 9 – Men’s Locker Room
AHU 10 – Aerobics Studio

## Slide 4: Budget Information

## Slide 5: HVAC Project – Next Steps
Contractor will prepare material submittals for review and approval
Construction is expected to take 5 months from approval of the submittals
Coordinate with the Athletic Club staff and users

## Slide 6: Questions?